APOLLO INDUSTRIAL SAFETY AND HEALTH PROGRAM

| Title PRE-JOB SAFETY PLANNING | Number AISH 05 | Revision 05 |
| --- | --- | --- |
|  | Effective Date 05/10/2017 | Page 1 of 8 |

- Purpose

- To establish the system for identifying and informing all personnel associated with construction activities of the hazards and controls measures to be taken to ensure an injury free work place.

- Responsibility

- The procedure provides the requirements and methods to ensure and document that known and potential hazards are identified and controlled.  Employees shall be informed of the identified hazards or potential hazards and prescribed safety measures prior to the performance of their duties.

- Safety Planning Process

- Safety Planning begins with the 3 week look-ahead schedule to define the scope of work and establish safety and health requirements.  The planning is conducted on three levels: Strategic (Project Management), Operational (Key supervisors/subcontractors), and Action (Crew).

  - Project management will initiate the safety planning process based on the scheduled phases of construction. Key activities, and training are identified and operational requirements to perform work safely are identified and referred to the appropriate subcontractor or key supervisor for planning and action.

  - The Key supervisor or subcontractor utilizes the JHA (Attachment 5-B) process to identify all hazards, safety requirements and controls related will all tasks performed in a given phase of construction for non-routine task.  JHA are submitted and reviewed by Safety Department prior to beginning of work.

  - Crew foreman completes a Pre Task Plan (Attachment 5-C) daily for the specific tasks they will undertake that day, or when the scope of work changes, to ensure hazards are identified and safety measure are implemented.  The Pre Task Plan will be reviewed by the employees conducting the work prior to starting the work.

- Definitions

Not Applicable

- General Requirements

The JHA shall provide operating structure and guidance.  The JHA will be reviewed and approved by safety personnel prior to start of work.  All employees involved in the work shall review the JHA and sign the Pre-Job Safety Planning sign off sheet prior to starting the work activity.  Hazards shall be identified and avoided until pre-job planning documents are completed.

The Pre-Task Plan (PTP) shall address specific activities for the day.  The foreman shall identify the scope of work, verify that employees are trained and able to perform their tasks, identify hazards, and associated control measures.  All personnel shall sign off on the daily PTP sign off sheet prior to starting of work.

6.0	Procedure

    - Phased Hazard Analysis.

        - Project management shall identify key phases of the construction project and assign key supervisors or subcontractors to perform these duties.  Training requirements shall be identified at during the Phase Hazard Analysis.  Project management shall ensure all operational requirements are established prior to commencement of work.  Key aspects of safety processes shall be a line item identified on the construction schedule.

  - Job Hazard Analysis

    - The Key Supervisor (s) and or Subcontractor shall complete a JHA for their work efforts.

    - At a minimum the front page of the JHA shall be filled out for each non routine phase of the job.

    - The JHA must identify hazards; and the hazards shall be discussed in which they are classified/prioritized and addressed based on the risk associated with the task.

    - Upon completion of the first page of the JHA, activities that require further evaluation are addressed on the continuation page.  Further evaluation is required when activities of any of the following pertain:

- Hazards associated with the work to be performed are not sufficiently addressed in the AISH procedures

- Employees may be exposed to hazardous materials

- Other significant or unusual hazards are anticipated

    - JHA are developed in sufficient detail to preclude confusion and misunderstanding.

    - Consideration is given to movement, work area, specific hazards, safety rules, hazardous material, and recognition of abnormal or unexpected problems.

    - Each completed JHA is submitted to the Owner (if required) and Apollo Safety for review and approval.

    - Comments shall be discussed and incorporated as needed prior to approval of JHA.

    - If the work scope, site conditions, or hazard change, the original JHA shall be reviewed, revised, and re-approved.  All affected employees involved in the work being performed shall review the updated JHA .

  - Pre-Task Plan

    - Each Crew leader (foreman) shall develop a Pre-Task Plan daily prior to the start of work.  The plan shall include the scope of the work for that day, hazardous associated with that work, and control measures.

    - The foreman shall conduct a Pre-Task Plan meeting to address the Pre-Task Plan with his crew.

    - All employees will sign in on the Pre-Task Plan attendance sheet.

    - If the scope of work changes throughout the day or a new hazard is identified, the crew leader shall fill out another Pre-Task Plan and discuss with the affected employees.

7.0   Records

| DOCUMENTS | RECORD SUBMITTAL | RETENTION |
| --- | --- | --- |
| JHA | PROJECT MANAGEMENT | JOB SITE |
| PRE-JOB SIGN OFF |  | JOB SITE |

- References

29 CFR 1910		Occupational Safety and Health Standards (OSHA)

- FR 1926		Safety and Health Regulations for Construction (OSHA)

9.0    Attachments

AISH 5A	Phase Hazard Analysis

AISH 5B	Pre-Job Hazard Analysis

AISH 5C	Pre Task Plan

AISH-5A Phase Hazard Analysis

| PHASE SAFETY ANAYLISIS | Page 1 of |
| --- | --- |
| Project | Project No: | Location |  |
| Prepared By | Date | Contract No. |
| SCOPE DATES: |
| Contact Person(s): |
| KEY ACTIVITIES | TRAINING/OPERATIONAL REQUIREMENT | SUBCONTRACTOR/SUPERVISOR |

AISH-5B Job Hazard Analysis

| JOB HAZARD ANALYSIS |
| --- |
| Project: | Project No: | Location: |
| Prepared By: | Date: | Contract No. |
| Scope/Description: |
| Emergency Contact Person(s): Emergency Radio/Phone No.: |
| Specific Work Location(s): |
| KNOWN OR POTENTIAL HAZARDS |
|  | Yes | No | Apollo Procedures |  | Yes | No | Apollo Procedures |
| 1. Emergency Response |  |  | AISH 06 | 10. Respiratory Protection |  |  | AISH 32 |
| 2. Fall Protection/Walking Surfaces |  |  | AISH 11 | 11. Cranes |  |  | AISH 36 |
| 3. Welding/Heating operations |  |  | AISH 14 | 12. Overhead Elec. Hazards |  |  | AISH 37 |
| 4. Lock and Tag |  |  | AISH 15 | 13. Flushing/Pressure Testing |  |  | AISH 40 |
| 5. Confined Space |  |  | AISH 16 | 14. Roof Work |  |  |  |
| 6. Aerial Lifts/Elevating platforms |  |  | AISH 20 | 15. Asbestos Reporting |  |  |  |
| 7. Scaffolding |  |  | AISH 22 |  |  |  |  |
| 8. Hazardous Materials (IH) |  |  | AISH 23 |  |
| 9. Excavation/Trenching/Shoring |  |  | AISH 26 |  |
| Other Hazards | Yes | No | Control Measures |
| 1. Temperature Extremes |  |  |  |
| 2. Noise |  |  |  |
| 3. Poor Lighting |  |  |  |
| 4. Animals/Insects |  |  |  |
| 5. Process Chemicals/Steam |  |  |  |
| 6. Dust |  |  |  |
| 7. Flammable/Combustible Materials |  |  |  |
| 8. Ladders |  |  |  |
| 9. Wet/Slippery Floors |  |  |  |
| 10. Uneven Terrain |  |  |  |
| 11. Open Excavations/Trenches |  |  |  |
| 12. Adjacent Water Hazard |  |  |  |
| 13. Vehicle Traffic |  |  |  |
| 14. Heavy Equipment |  |  |  |
| 15. Rigging Operation |  |  |  |
| 16. Manual Lifting |  |  |  |
| 17. Power Tools |  |  |  |
| 18. Pinch Points |  |  |  |
| 19. Falling Objects |  |  |  |
| 20. Sharp Objects |  |  |  |
| 21. Overhead Obstructions |  |  |  |
| 22. Site Control (Signs/Barricades) |  |  |  |
| 23. Remote Work Area |  |  |  |
| 24. Other: |  |  |  |
| MINIMUM DRESS REQUIREMENTS: Hard Hat, Safety Glasses, Proper Footwear, Full Length Pants, Shirt with Sleeves |

Approvals:	Supervisor: ___________________________		Date: _______________

| Activity | Hazard | Control |
| --- | --- | --- |
| Equipment to be used | Training required | Inspection requirements |

JOB HAZARD ANALYSIS SIGN OFF

| NAME | SIGNATURE | DATE | HID/ Last 4 SSN |
| --- | --- | --- | --- |

| Project Name: | Project #: |
| --- | --- |
| Today’s Tasks: | Reviewed By: |
| Today’s Production Goals: |
| EMERGENCY NUMBER 911: Emergency Contact Person(s) |
| Team Lead: | Date: | Location: |
| HAZARDOUS CONDITIONS – IF YES – ADDITIONAL DOCUMENTATION REQUIRED |
| Hazardous Condition | Yes | No | Apollo Forms!! | Hazardous Condition | Yes | No | Apollo Forms!! |
| 1. Pressure Testing (AISH 41) |  |  | Pressure Test Cert. | 9. Silica (Concrete Dust) (AISH 21) |  |  | Silica Work Plan |
| 2. Confined Space (AISH 16) |  |  | CSE Eval & Permit | 10. Lock and Tag (AISH 14) |  |  | Lock & Tag Log |
| 3. Welding/Burning (AISH 14) |  |  | Hot Work Permit | 11. Scaffolding (AISH 22) |  |  | Scaffold Checklist |
| 4. Fall Hazards (AISH 11) |  |  | Fall Protection Plan | 12. Aerial Lift/Forklift (AISH 20&40) |  |  | Verified training |
| 5. Excavation/Trenching (AISH26) |  |  | Exc. Inspection | 13. Rigging (AISH 35) |  |  | Verified Riggers |
| 6. Hazardous Materials (AISH 24) |  |  | Review SDS | 14. Cranes (AISH 36) |  |  | Pre-Mob/Pick Plan |
| 7. Respiratory Hazards (AISH 32) |  |  | Trained, Med Cleared, and Fit Tested | 15. Demolition (AISH 23) |  |  | Lead and Asbestos Report |
| 8. Overhead Power Lines (AISH37) |  |  | Overhead Power Check | 16. Line Break (AISH 44) |  |  | Line break/demolition check list |

improved life IDEA? _______________________________________Who’s idea?______________communicate up the flag pole? ⃝yes-⃝no

Pick One:⃝Defect⃝ Overproduction⃝ Waiting⃝ Not Utilizing Talent⃝ Transportation⃝ Inventory Excess⃝ Motion waste⃝ Excess processing

MINIMUM PPE: Hard Hat, Safety Glasses, Shirts 4” Sleeve, High Visible vest/shirt, Boots, Cut 4,5,6 Gloves (circle one)

ADDITIONAL PPE REQUIRED:     Leather Gloves  Spoggles  Harness and Lanyard Face Shield Hearing Protection Welding Jacket

Respirator Flash Arc Protection Cutting goggles Welding Hood Hard Hat Welding Hood Anti Vibration Gloves Kevlar Sleeves (cut 4 min)

| Task | Hazards | Controls | Task Completed? | If No, WHY? |
| --- | --- | --- | --- | --- |
|  |  |  | Yes No |  |
|  |  |  | Yes No |  |
|  |  |  | Yes No |  |
|  |  |  | Yes No |  |
|  |  |  | Yes No |  |
| NAME (Print) | SIGNATURE | Were you Injured Yesterday? | NAME (Print) | SIGNATURE | Were you Injured Yesterday? |
|  |  | Yes___ No___ |  |  | Yes___ No___ |
|  |  | Yes___ No___ |  |  | Yes___ No___ |
|  |  | Yes___ No___ |  |  | Yes___ No___ |
|  |  | Yes___ No___ |  |  | Yes___ No___ |
|  |  | Yes___ No___ |  |  | Yes___ No___ |

What could have gone better today? (Use other side if necessary)

# Text boxes

HOME SAFE!